**Task List and Schedule:**

**Week 1:**

Project Planning and Requirements Gathering (2 days)

Design Concept and Sketching (3 days)

**Week 2:**

3. Header Design (2 days)

4. Navigation Menu Design (3 days)

**Week 3:**

5. StreamList Page Layout (5 days)

**Week 4:**

6. Movies Page Tile Design (5 days)

**Week 5:**

7. Cart Page Layout (2 days)

8. About Page Layout (2 days)

9. Review and Adjustments (3 days)

10. Finalization and Documentation (1 day)

**Gannt Chart**

A graph with blue squares

Description automatically generated

**Mid-Fidelity Wireframe**

A screenshot of a computer

Description automatically generated